**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## August 28, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time:6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* This is the first scrum meeting so there was no previous scrum meeting
* What is planned to be done until the next scrum meeting?
* Research on project implementation
* Installation of project for development
* What are the hurdles?
* No hurdles but we are sure there will be in the installation process

<Guillermo Matos>:

* What was done since the last scrum meeting?
* This is the First scrum meeting
* What is planned to be done until the next scrum meeting?
* Research on development tools like Sencha, and Nodejs
* Installation of project for development
* What are the hurdles?
* No hurdles so far.

## August 29, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time:6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Installation of Nodejs version 5.12.0
* Installation of Npm version 5.3.0
* Installation of Redis version 3.2.9
* Installation of Git
* Installation of MariaDB
* Installation of Phpmyadmin
* Installation of Nginx
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?

Guillermo Matos:

* What was done since the last scrum meeting?
* Installation of Nodejs version 5.12.0
* Installation of Npm version 5.3.0
* Installation of Redis version 3.2.9
* Installation of Git
* Installation of MariaDB
* Installation of Phpmyadmin
* Installation of Nginx
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?

## August 30, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Attempting to fix errors in the installation process of Mobile-Judge
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?
* Trying to fix installation errors

Guillermo Matos:

* What was done since the last scrum meeting?
* Attempting to fix errors in the installation process of Mobile-Judge
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?
* Trying to fix installation errors

## August 31, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Attempting to fix errors in the installation process of Mobile-Judge
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?
* Trying to fix installation errors

Guillermo Matos:

* What was done since the last scrum meeting?
* Attempting to fix errors in the installation process of Mobile-Judge
* What is planned to be done until the next scrum meeting?
* Fix errors in the installation of Nginx
* Build the database
* Download and install Sencha CMD
* Build production version of Mobile-Judge 10.0
* Build development version of Mobile-Judge 10.0
* What are the hurdles?
* Trying to fix installation errors

## September 1, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 4, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 5, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 6, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 7, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 8, 2017 (Sprint 1)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos

Start time: 6:15 PM

End time: 6:30 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

## September 18, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:00 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + New addition to the team.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + New addition to the team.

## September 19, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Guillermo Matos:

* What was done since the last scrum meeting?
  + While waiting for the development environment Dr. Sadjadi will provide for us, I was doing Sencha tutorials.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + New addition to the team.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + New addition to the team.

## September 20, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Sprint planning was done and tasks were assigned.

Guillermo Matos:

* What was done since the last scrum meeting?
  + Sprint planning was done and tasks were assigned.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Sprint planning was done and tasks were assigned.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Sprint planning was done and tasks were assigned.

## September 21, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

Guillermo Matos:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Triaged problem with production and development sites.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

## September 22, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

Guillermo Matos:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Fixed production and development versions of the website.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Trying to install local development environment.

## September 25, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looked at the functionality of MobileJudge with an iPad

Guillermo Matos:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looking at the email system implementation.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Created a working VM for local development

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Researching the judge view for stats

## September 26, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looked at the functionality of MobileJudge with an iPad

Guillermo Matos:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looking at the email system implementation.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Deployed VM to AWS EC2 so that Alberto can test mobile versions of site.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Researching the judge view for stats

## September 27, 2017 (Sprint 2)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looked at the functionality of MobileJudge with an iPad

Guillermo Matos:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Looking at the email system implementation.

Pablo Alcocer:

* What was done since the last scrum meeting?
  + Distributed working VM to team
  + Showed team members how to use working VM

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
  + Trying to install local development environment.
  + Researching the judge view for stats

## October 2, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Looking into mobile device rendering of mobile judge
* What is planned to be done until the next scrum meeting?
* Finding which device and browser pairs are causing rendering problems
* What are the hurdles?
* Finding all devices required for testing

Guillermo Matos:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created user stories for sprint.
* Looked into D3JS.
* What is planned to be done until the next scrum meeting?
* Study Stats from Mobile Judge version 3.
* What are the hurdles?
* Version 3 of the application used different technologies.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Set up the environment properly
* Analyzed and wrote what needed to be coded for the Judge View
* What is planned to be done until the next scrum meeting?
* Have some code written for the story
* What are the hurdles?
* I’m still not very familiar with JS in general and having a lot of trouble understanding what was previously written

## October 3, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing yet
* What is planned to be done until the next scrum meeting?
* Looking at how to fix rendering bugs in Mobile Judge and continuing to look into mobile device rendering.
* What are the hurdles?
* Time needed to research the bug

Guillermo Matos:

* What was done since the last scrum meeting?
* Nothing yet
* What is planned to be done until the next scrum meeting?
* Progress on the email system
* What are the hurdles?
* Going through the entire website framework to find the relevant code

Pablo Alcocer:

* What was done since the last scrum meeting?
* Fix problems with mj-dev
* Looked over stats from the Mobile Judge 3
* What is planned to be done until the next scrum meeting?
* Continue to study Mobile Judge version 3
* What are the hurdles?
* Understanding the PHP code which was used, which has now been ported to JS.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Read about EXTJS and read about how the MVC works
* Started searching for all the areas that needed to be edited with the code
* What is planned to be done until the next scrum meeting?
* Make sure I fully understand the code and know where to write my new code
* What are the hurdles?
* The folders are very disorganized and I am having trouble finding where everything is.

## October 4, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Went over git concepts
* Found how Sencha works with mobile phones
* What is planned to be done until the next scrum meeting?
* Setting up git environment
* What are the hurdles?
* Time needed to learn the git workflow

Guillermo Matos:

* What was done since the last scrum meeting?
* Went over git concepts
* Setting up Webstorm IDE
* What is planned to be done until the next scrum meeting?
* Create a new template for the accept invite
* Locate where do I need to add the information related to the new template in the code
* What are the hurdles?
* There is a lot of code to go thru to find the appropriate places

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created link to stats page in navbar for each user.
* Routed link from blank page to a page displaying a chart.
* What is planned to be done until the next scrum meeting?
* Display temp chart on page with dummy data.
* What are the hurdles?
* Spaghetti code inherited from previous versions.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Set up my git environment (locally)
* What is planned to be done until the next scrum meeting?
* Have some code written and test it
* What are the hurdles?
* Still not entirely sure if I have found the proper areas for my code.

## October 5, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Testing mobile judge on different devices and different browsers
* Git environment has been set up
* What is planned to be done until the next scrum meeting?
* Look for an iPhone to look for any rendering issues.
* What are the hurdles?
* Finding an iPhone to borrow for testing.

Guillermo Matos:

* What was done since the last scrum meeting?
* Working on page for email invite to redirect to
* What is planned to be done until the next scrum meeting?
* I plan to get the redirect working properly
* What are the hurdles?
* I am having problems redirecting to the right URL
* Have to go thru the code to see where I miss to implement a change

Pablo Alcocer:

* What was done since the last scrum meeting?
* Displaying temp chart on page with dummy data.
* What is planned to be done until the next scrum meeting?
* Create a unique view for each type of user.
* What are the hurdles?
* Spaghetti code and Sencha architecture.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Wrote some code for my story
* Re-updated my local repo with the most updated version of our code and have it working.
* What is planned to be done until the next scrum meeting?
* Finish writing the code
* What are the hurdles?
* I am not seeing any sort of effect on my app when I build and run it, I fear that I may be missing a step.

## October 6, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Found an iPhone for testing
* What is planned to be done until the next scrum meeting?
* Begin testing on mobile devices
* What are the hurdles?
* No hurdles foreseen yet

Guillermo Matos:

* What was done since the last scrum meeting?
* Finished page to redirect email invite
* Created redirect to page from email
* What is planned to be done until the next scrum meeting?
* Even though I got it to redirect, I need to change the template to project owner specifications
* Confirmation email needs to be sent once they potential judge accept the invitation
* What are the hurdles?
* Unfamiliar with the app’s send email protocol

Pablo Alcocer:

* What was done since the last scrum meeting?
* Added new view types for each user.
* What is planned to be done until the next scrum meeting?
* Read more about Sencha architecture to discover source of redirect.
* What are the hurdles?
* Link redirects to 404.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Wrote my code in what seems to be all the proper locations in order to make my view work.
* Edited some of the views in sql to fix the problem of older data showing up in the new semesters.
* What is planned to be done until the next scrum meeting?
* To have a working demo for the next meeting
* What are the hurdles?
* Still not seeing anything happen when I build my code.

## October 9, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Found that Firefox Android had rendering issues that could not be fixed
* What is planned to be done until the next scrum meeting?
* Begin next user story which is the admin settings page on mobile
* What are the hurdles?
* Learn how to code in ExtJS

Guillermo Matos:

* What was done since the last scrum meeting?
* Found how to send the confirmation email
* Still not getting the desired email
* What is planned to be done until the next scrum meeting?
* Keep working on the confirmation email so it works as specified by project owner
* What are the hurdles?
* Changes to the database is required

Pablo Alcocer:

* What was done since the last scrum meeting?
* Learned a bit more about Sencha architecture.
* Added container modules for graphs.
* Testing and debugging of redirect.
* What is planned to be done until the next scrum meeting?
* Continue to test and debug for root cause.
* What are the hurdles?
* Cannot seem to find the root cause of the redirect.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Drew out my code to make sure that I am writing everything the way it should be.
* Looked up many things online to find out what my issue could possibly be
* What is planned to be done until the next scrum meeting?
* To figure out why nothing is showing up when I build my app.
* What are the hurdles?
* I don’t know the language well so I am trying my best to solve my problems on my own.

## October 10, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Coded some of the settings mobile view for admins
* What is planned to be done until the next scrum meeting?
* Having some progress on settings view for admins
* What are the hurdles?
* The new view cannot be reached by the website

Guillermo Matos:

* What was done since the last scrum meeting?
* Applied new changes to the database
* Getting an error in the confirmation email sender id
* What is planned to be done until the next scrum meeting?
* Work on fixing the email sender id
* What are the hurdles?
* Finding why is the error occurring

Pablo Alcocer:

* What was done since the last scrum meeting?
* Reading on Sencha architecture.
* What is planned to be done until the next scrum meeting?
* Debug and triage issue causing redirect.
* What are the hurdles?
* Being redirected to 404. Unsure of the root cause of issue.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Corrected some mistakes in my code in hopes of seeing results
* What is planned to be done until the next scrum meeting?
* Continue working on debugging and making progress in the view
* What are the hurdles?
* Not knowing why this still isn’t working.

## October 11, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing as I cannot see my code in action
* What is planned to be done until the next scrum meeting?
* Some solution for my code issue explained above
* What are the hurdles?
* Still need to do research to fix the issue

Guillermo Matos:

* What was done since the last scrum meeting?
* Got the confirmation email working properly
* Completed the user story
* What is planned to be done until the next scrum meeting?
* Start working on creating a new type of user
* What are the hurdles?
* Requires changes to the database
* Intensive research

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created new Controller for Stats.
* Reading on Sencha architecture.
* What is planned to be done until the next scrum meeting?
* Debug and triage issue causing redirect.
* What are the hurdles?
* Being redirected to 404. Unsure of the root cause of issue.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Uploaded my files to GitHub to make sure that my group can start to see my changes when things work
* What is planned to be done until the next scrum meeting?
* Figure out my problem and get my code to at least recognize an error.
* What are the hurdles?
* Not knowing enough about Sencha

## October 12, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Can finally see my code changes, no progress as 404 is still present in the page
* What is planned to be done until the next scrum meeting?
* Have some sort of front end for the admin settings page.
* What are the hurdles?
* Still learning EXTJS, which is a hard framework to learn

Guillermo Matos:

* What was done since the last scrum meeting?
* Reading the code and trying to understand how to add a new user type
* Changed the database a little to add the role for the new user (UnregJudge)
* What is planned to be done until the next scrum meeting?
* Work on getting the system to recognize the new user type
* What are the hurdles?
* Adding a new view to that user to complied with project owner requirement

Pablo Alcocer:

* What was done since the last scrum meeting?
* Figured out the errors that were thrown.
* What is planned to be done until the next scrum meeting?
* Create new Store for stats.
* What are the hurdles?
* None currently.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Finally understand the missing steps I needed in running my new Sencha code and can finally properly compile it but it has some errors.
* What is planned to be done until the next scrum meeting?
* Debug and fix the errors and hopefully have something that works by Monday
* What are the hurdles?
* Nothing at the moment.

## October 13, 2017 (Sprint 3)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Still looking to debug errors occuring with the mobile admin settings view
* What is planned to be done until the next scrum meeting?
* Having some sort of front end for the admin view for the Sprint Review.
* What are the hurdles?
* Still learning how ExtJS works, as it is a difficult framework to learn.

Guillermo Matos:

* What was done since the last scrum meeting?
* Make the system recognize the new user
* What is planned to be done until the next scrum meeting?
* Create an appropriate Home view for the new user
* What are the hurdles?
* None yet.

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created new Store object for Stats.
* What is planned to be done until the next scrum meeting?
* Plan future stories for Sprint 4.
* What are the hurdles?
* None yet.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Debugged my code and finally have a working demo for Monday. Have the Judge’s view for the data working and showing the correct data from the database.
* What is planned to be done until the next scrum meeting?
* Plan for the next sprint.
* What are the hurdles?
* None at the moment.

## October 16, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing has been done.
* What is planned to be done until the next scrum meeting?
* Nothing as I am studying for an exam for another class.
* What are the hurdles?
* Trying to run the view code, but still results in 404 error.

Guillermo Matos:

* What was done since the last scrum meeting?
* I created a Home view for unreg users
* What is planned to be done until the next scrum meeting?
* Modify the the Home view to meet requirements
* What are the hurdles?
* Still learning how ExtJS works.

Pablo Alcocer:

* What was done since the last scrum meeting?
* Planned stories for Sprint 4.
* What is planned to be done until the next scrum meeting?
* Work on backend logic for unique graphs for user type.
* What are the hurdles?
* None yet.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Planned stories
* What is planned to be done until the next scrum meeting?
* Debug my code so that the stoplights work properly
* What are the hurdles?
* Not sure why the lights are stuck

## October 17, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing has been done since the last scrum meeting.
* What is planned to be done until the next scrum meeting?
* Nothing as I am studying for an exam.
* What are the hurdles?
* Still trying to find solutions for the 404 page error.

Guillermo Matos:

* What was done since the last scrum meeting?
* Working on fixing a bug on the Home view
* What is planned to be done until the next scrum meeting?
* Keep working on the bug
* What are the hurdles?
* Finding why the bugs occurs.

Pablo Alcocer:

* What was done since the last scrum meeting?
* Started back end logic for graphs.
* What is planned to be done until the next scrum meeting?
* Continue working on backend logic.
* What are the hurdles?
* None yet.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Started checking for known errors in firefox for what is causing the bug
* What is planned to be done until the next scrum meeting?
* Continue working on debugging
* What are the hurdles?
* Not sure why the code is not working at all on my side, even the lights that were working before

## October 18, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing as the exam is today.
* What is planned to be done until the next scrum meeting?
* Start looking into ways to fixing the 404 error.
* What are the hurdles?
* Time restraints, hopefully will have something to show for Monday’s checkpoint meeting.

Guillermo Matos:

* What was done since the last scrum meeting?
* Working on fixing a bug on the Home view
* What is planned to be done until the next scrum meeting?
* Keep working on the bug
* What are the hurdles?
* Researching fixes for the bug

Pablo Alcocer:

* What was done since the last scrum meeting?
* Backend logic for graphs.
* What is planned to be done until the next scrum meeting?
* Create specific Controllers and Stores for each graph.
* What are the hurdles?
* None yet.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Worked on fixing the bug issues
* What is planned to be done until the next scrum meeting?
* To fix the rest of the issues
* What are the hurdles?
* Discovering the errors

## October 19, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Trying to fix the 404 error page.
* What is planned to be done until the next scrum meeting?
* Decided to build the view from scratch.
* What are the hurdles?
* Learning a lot more about the Sencha framework.

Guillermo Matos:

* What was done since the last scrum meeting?
* Fixed the Home view bug
* What is planned to be done until the next scrum meeting?
* Add a new tab to the Home view
* What are the hurdles?
* None yet.

Pablo Alcocer:

* What was done since the last scrum meeting?
* Found new bug in Settings menu.
* What is planned to be done until the next scrum meeting?
* Work on fixing bug.
* What are the hurdles?
* New bug workflow issues.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Figured out that half of the issues were coming from incompatible browsers with sencha
* What is planned to be done until the next scrum meeting?
* Work on debugging in new browser
* What are the hurdles?
* None at the moment

## October 20, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Created the front end mobile page for the admin settings page.
* What is planned to be done until the next scrum meeting?
* Make a few more additions to the mobile front end page for admins settings.
* What are the hurdles?
* Learning and researching the Sencha framework can take more time than previously thought.

Guillermo Matos:

* What was done since the last scrum meeting?
* New tab has been added
* What is planned to be done until the next scrum meeting?
* Display the proper information on the new tab
* What are the hurdles?
* Filtering the judges list

Pablo Alcocer:

* What was done since the last scrum meeting?
* Worked on fixing bug in Settings menu
* What is planned to be done until the next scrum meeting?
* Decide whether to triage bug or rollback to a point before bug
* What are the hurdles?
* Debugging issue

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Figured out how to get the list of students lights to work properly
* What is planned to be done until the next scrum meeting?
* Work on the Global light that won’t update and is stuck with all three lights on
* What are the hurdles?
* Not sure why it is not updating properly, have to refresh page in order for updates to show when clicking on items.

## October 23, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Added some more to the front end mobile page for admins settings view
* What is planned to be done until the next scrum meeting?
* Complete the front end for the mobile admin page
* What are the hurdles?
* Researching even more of the Sencha framework.

Guillermo Matos:

* What was done since the last scrum meeting?
* Kept working on the appropriate view
* What is planned to be done until the next scrum meeting?
* Show the filtered judges list with only the unregistered judges
* What are the hurdles?
* None yet

Pablo Alcocer:

* What was done since the last scrum meeting?
* Rolled back to git branch and created new branch.
* Worked on Models and Stores for graphs.
* What is planned to be done until the next scrum meeting?
* Finish Models and Stores.
* What are the hurdles?
* Issue with grouping grades in Sencha.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Worked on getting the global light to work
* What is planned to be done until the next scrum meeting?
* Fix the lights
* What are the hurdles?
* Still having updating issues

## October 24, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* More of the front end for the admins setting view on mobile has been added.
* What is planned to be done until the next scrum meeting?
* Make more progress on the admins settings view on mobile.
* What are the hurdles?
* No hurdles have been foreseen.

Guillermo Matos:

* What was done since the last scrum meeting?
* Found new bug that makes the People tabs from admin give a 404 error
* What is planned to be done until the next scrum meeting?
* Working on fixing the bug
* What are the hurdles?
* Unfamiliarity with the People tab components

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finished Models
* What is planned to be done until the next scrum meeting?
* Finish Stores, start Views
* What are the hurdles?
* Issue with building project due to prior bugs.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Figured out update issue
* What is planned to be done until the next scrum meeting?
* Work on the global light update and judge tab light update
* What are the hurdles?
* Global light and judge tab light work the same way, if one doesn’t work, the other won’t either

## October 25, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* More of the front end for the admins setting view on mobile has been added.
* What is planned to be done until the next scrum meeting?
* Make more progress on the admins settings view on mobile.
* What are the hurdles?
* No hurdles have been foreseen.

Guillermo Matos:

* What was done since the last scrum meeting?
* Worked on fixing the People tabs bug
* What is planned to be done until the next scrum meeting?
* Fix the bug so that People tabs displays correctly
* What are the hurdles?
* Unfamiliarity with People tabs components

Pablo Alcocer:

* What was done since the last scrum meeting?
* Started working on Views for graphs
* What is planned to be done until the next scrum meeting?
* Finish Views for graphs
* What are the hurdles?
* Issue with building the project due to merge conflicts

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Discovered that a set text problem was causing issues with updating the second view
* What is planned to be done until the next scrum meeting?
* Finish fixing the light
* What are the hurdles?
* The light can change the status of all the students but the light itself won’t change

## October 26, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Making some changes to the front end for a better experience on the mobile admin view.
* What is planned to be done until the next scrum meeting?
* Getting back to completing the controller code for the admins setting view on mobile.
* What are the hurdles?
* No hurdles

Guillermo Matos:

* What was done since the last scrum meeting?
* Fixed the People tab bug
* What is planned to be done until the next scrum meeting?
* Display the unregistered judges on the appropriate tab
* What are the hurdles?
* None yet

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created several Views for different graph types.
* What is planned to be done until the next scrum meeting?
* Work out issues in store with grouping.
* What are the hurdles?
* Issue with grouping grades in Sencha.

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Fixed the light issues
* What is planned to be done until the next scrum meeting?
* Fixing my forked github so that I can merge everything appropriately
* What are the hurdles?
* So many changes show up that shouldn’t be there

## October 27, 2017 (Sprint 4)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* More functionality has been added to the mobile settings view.
* What is planned to be done until the next scrum meeting?
* Complete the functionality of the setting page for admins on mobile.
* What are the hurdles?
* No hurdles.

Guillermo Matos:

* What was done since the last scrum meeting?
* Unregistered user able to see all the pending judges on the appropriate tab
* What is planned to be done until the next scrum meeting?
* Research on the registering process
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finish views
* What is planned to be done until the next scrum meeting?
* Think out new stories for next sprint
* Prep for review
* Work out issues in workflow
* What are the hurdles?
* Issue building due to rollback
* Need to reimplement work from previous sprint

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Added my things to git, and started to prepare for work with VIP Group
* What is planned to be done until the next scrum meeting?
* Meet with vip group and have sprint review
* What are the hurdles?
* none

## October 30, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing, working on other courses.
* What is planned to be done until the next scrum meeting?
* Complete the mobile settings admin page.
* What are the hurdles?
* No hurdles

Guillermo Matos:

* What was done since the last scrum meeting?
* Research the registration process
* What is planned to be done until the next scrum meeting?
* Nothing due to exams
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Planned sprint
* What is planned to be done until the next scrum meeting?
* Take feedback from review meeting and implement
* What are the hurdles?
* Learn how to implement the requested features

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Planned story for Sprint 5
* Met with VIP group to work on testing their code for MJ-Dev
* What is planned to be done until the next scrum meeting?
* Work on understanding the different graphs
* What are the hurdles?
* Have to learn about what has been going on with the graphs tab

## October 31, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Found some bugs that need to be fixed
* What is planned to be done until the next scrum meeting?
* Have some research as to why the bug is happening
* What are the hurdles?
* Lack of sufficient documentation on Sencha.

Guillermo Matos:

* What was done since the last scrum meeting?
* Nothing because of exams
* What is planned to be done until the next scrum meeting?
* Keep working on registration
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Testing of implementation of new features
* What is planned to be done until the next scrum meeting?
* Format text within graph
* What are the hurdles?
* Learning how to implement feature

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Tried working on the fiddle of the Stats
* What is planned to be done until the next scrum meeting?
* Continue working on it until the Graphs display properly
* What are the hurdles?
* I don’t know why it isn’t working, when a similar one is

## November 1, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing since other courses have deadlines.
* What is planned to be done until the next scrum meeting?
* Find documentation as to why the bug is happening.
* What are the hurdles?
* Lack of sufficient documentation on Sencha.

Guillermo Matos:

* What was done since the last scrum meeting?
* Working on registration
* What is planned to be done until the next scrum meeting?
* Working on registration
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Change the text within bars in graph to average grades
* What is planned to be done until the next scrum meeting?
* Test formatting of text
* What are the hurdles?
* Learning how to implement features

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Worked on OS assignment
* What is planned to be done until the next scrum meeting?
* Finish my assignment to then focus on other work
* What are the hurdles?
* Assignment is taking up too much of my time to work on this project

## November 2, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Found some documentation for possible bug fixes
* What is planned to be done until the next scrum meeting?
* Rule out some o f the causes of the bug
* What are the hurdles?
* No hurdles.

Guillermo Matos:

* What was done since the last scrum meeting?
* Found bug in the Home Tab
* What is planned to be done until the next scrum meeting?
* Fix Bug in Home Tab
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Formatted floating point numbers to two decimals within bar graph
* What is planned to be done until the next scrum meeting?
* Keep tweaking graphs for easier reading
* What are the hurdles?
* Rebuilding the project takes time

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Had an assignment in OS due, did not work on project
* What is planned to be done until the next scrum meeting?
* Work with Pablo
* What are the hurdles?
* None

## November 3, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Ruled out some possible causes of the bug
* What is planned to be done until the next scrum meeting?
* Find the final candidates for a bug fix
* What are the hurdles?
* No hurdles

Guillermo Matos:

* What was done since the last scrum meeting?
* Fixed Bug in Home Tab
* What is planned to be done until the next scrum meeting?
* Keep working in Registration
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finished graph view, ready for review
* What is planned to be done until the next scrum meeting?
* Prepare for review by PO
* What are the hurdles?
* None

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Got a different story to work on with VIP team and MJ-Dev
* What is planned to be done until the next scrum meeting?
* Plan out the Story, iron out any questions and Contact Adam
* What are the hurdles?
* Only have a week to work on this and it seems like a lot

## November 6, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing has been done
* What is planned to be done until the next scrum meeting?
* Finally apply the bug fix and begin looking into integration.
* What are the hurdles?
* Possible bugs in integration.

Guillermo Matos:

* What was done since the last scrum meeting?
* Prepared for review with PO
* What is planned to be done until the next scrum meeting?
* Keep working on the Registration
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Prepared for review with PO
* What is planned to be done until the next scrum meeting?
* Add another column to the average project grade graph with raw grade
* What are the hurdles?
* Learn how to implement feature

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Contacted Adam and worked with him on understanding our needs for implementation
* What is planned to be done until the next scrum meeting?
* Continue working on finding out how sync function and csv conversion works so that the class can be added
* What are the hurdles?
* None yet

## November 7, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Moved code from local machine into the dev server
* What is planned to be done until the next scrum meeting?
* Look for bugs
* What are the hurdles?
* Possible bugs may halt productivity.

Guillermo Matos:

* What was done since the last scrum meeting?
* Got the Registration View to show
* What is planned to be done until the next scrum meeting?
* Work on getting the information stored properly
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Testing implementation of another bar in the graph for raw grade
* What is planned to be done until the next scrum meeting?
* Finish implementation of new bar
* What are the hurdles?
* Learning how to implement bar correctly

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Figured out how the route in VIP sends data
* What is planned to be done until the next scrum meeting?
* Change the way data is received to accept VIP sync
* What are the hurdles?
* Don’t understand MongoDB to know what the differences are

## November 8, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Find a bug in my code on the development server.
* What is planned to be done until the next scrum meeting?
* Find a bug fix to finally have integration completed
* What are the hurdles?
* Not sure how to fix the bug as it is not descriptive.

Guillermo Matos:

* What was done since the last scrum meeting?
* Information stored properly
* What is planned to be done until the next scrum meeting?
* Fixing error that shows when completing registration
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finished implementing new bar in graph
* What is planned to be done until the next scrum meeting?
* Tweak bar graph for readability
* What are the hurdles?
* Rebuilding the project takes time

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Created a simple json var and continued working with Adam to get his side up to speed with MJ
* What is planned to be done until the next scrum meeting?
* Try to manually add a new user into the MJ database by removing the spws route and working with a set variable
* What are the hurdles?
* None yet.

## November 9, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing
* What is planned to be done until the next scrum meeting?
* Fix the bug happening in the development server.
* What are the hurdles?
* Not sure how to approach the bug.

Guillermo Matos:

* What was done since the last scrum meeting?
* Worked on fixing registration error
* What is planned to be done until the next scrum meeting?
* Keep working on fixing registration error
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Create renderers for bar graphs.
* What is planned to be done until the next scrum meeting?
* Tweak renderers and listeners for better readability
* What are the hurdles?
* Rebuilding the project takes a long time

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Was able to break and fix the sync function with the json var to add a new user
* What is planned to be done until the next scrum meeting?
* Test the Sync function by changing the project id int into a string and see what breaks
* What are the hurdles?
* The old db uses simple ints to map the unique id of the project while the new db uses long strings and I am unsure what is dependent on the project id.

## November 10, 2017 (Sprint 5)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Looking for ways to fix the bug on the dev server.
* What is planned to be done until the next scrum meeting?
* Have the project completed and fully tested
* What are the hurdles?
* A bug that must be fixed.

Guillermo Matos:

* What was done since the last scrum meeting?
* Worked on fixing registration error
* What is planned to be done until the next scrum meeting?
* Keep working on fixing registration error
* What are the hurdles?
* Need to be familiar with all the relevant functions

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finish renderers in bar graphs
* What is planned to be done until the next scrum meeting?
* Prepare for review with PO
* What are the hurdles?
* None

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* Changed how emails are taken in from db
* Changed the route to default to VIP
* What is planned to be done until the next scrum meeting?
* Try to use the route when it is uploaded to know if there are any errors with what is being sent
* What are the hurdles?
* Can’t test things properly because the route is not uploaded on their dev, can only do local tests

## November 13, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Tried fixing the defect on the mobile settings page
* What is planned to be done until the next scrum meeting?
* Fixing the defect on the mobile settings page
* What are the hurdles?
* This defect which is stopping all progress

Guillermo Matos:

* What was done since the last scrum meeting?
* Fixed Registration error
* Prepared for meeting with PO
* What is planned to be done until the next scrum meeting?
* Work on testing the new unreg judge user
* What are the hurdles?
* None yet

Pablo Alcocer:

* What was done since the last scrum meeting?
* Test project functionality in preparation for meeting with PO
* What is planned to be done until the next scrum meeting?
* Take requested features and create stories
* What are the hurdles?
* None

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 14, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Still trying to fix the defect on mobile settings.
* What is planned to be done until the next scrum meeting?
* Have the defect fixed.
* What are the hurdles?
* The defect has no fix in sight.

Guillermo Matos:

* What was done since the last scrum meeting?
* Worked on testing the new unreg judge user
* Found 404 error
* What is planned to be done until the next scrum meeting?
* Fix 404 error
* What are the hurdles?
* None

Pablo Alcocer:

* What was done since the last scrum meeting?
* Created stories for requested new features
* What is planned to be done until the next scrum meeting?
* Begin to plan implementation of new features
* What are the hurdles?
* None

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 15, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Found why the defect is happening on the mobile settings page
* What is planned to be done until the next scrum meeting?
* Have a workaround for the defect.
* What are the hurdles?
* Researching possible workarounds.

Guillermo Matos:

* What was done since the last scrum meeting?
* Fixed 404 error
* What is planned to be done until the next scrum meeting?
* Nothing due to exams
* What are the hurdles?
* None

Pablo Alcocer:

* What was done since the last scrum meeting?
* Planned implementation of new features
* What is planned to be done until the next scrum meeting?
* Begin implementation of new features
* What are the hurdles?
* Learn how to implement new features

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 16, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Nothing, had to work on another class
* What is planned to be done until the next scrum meeting?
* Have some sort of solution ready for the settings page on mobile
* What are the hurdles?
* Researching possible workarounds for the mobile settings page

Guillermo Matos:

* What was done since the last scrum meeting?
* Nothing done due to exams
* What is planned to be done until the next scrum meeting?
* Deploy new changes in development website
* What are the hurdles?
* None

Pablo Alcocer:

* What was done since the last scrum meeting?
* Implemented legend for project grade average bar chart
* What is planned to be done until the next scrum meeting?
* Test and tweak implementation of legend
* What are the hurdles?
* Rebuilding the project takes a long time

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 17, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Currently implementing a workaround for the bug
* What is planned to be done until the next scrum meeting?
* Have it completed in time for Monday’s sprint checkpoint
* What are the hurdles?
* No hurdles

Guillermo Matos:

* What was done since the last scrum meeting?
* Deployed changes to development website
* Emailed PO about feedback in website
* What is planned to be done until the next scrum meeting?
* Work on changes proposed by PO
* What are the hurdles?
* None

Pablo Alcocer:

* What was done since the last scrum meeting?
* Finish implementation of bar graph legend
* What is planned to be done until the next scrum meeting?
* Create a new graph type as requested
* Creating new stores/models/views for new graph
* What are the hurdles?
* None yet

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 20, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* The display of the dropdown menus works now
* What is planned to be done until the next scrum meeting?
* Try to fix the bindings for the dropdown menus
* What are the hurdles?
* No idea how to fix the defect in the drop down menu

Guillermo Matos:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pablo Alcocer:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 21, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Attempted to fix the defect in the dropdown menus
* What is planned to be done until the next scrum meeting?
* Have the defect fixed
* What are the hurdles?
* Still researching the causes of the defect

Guillermo Matos:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pablo Alcocer:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 22, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* Tried various ways to fix the defect, none worked.
* What is planned to be done until the next scrum meeting?
* Move on to another story that needs to be done
* What are the hurdles?
* No hurdles

Guillermo Matos:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pablo Alcocer:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## November 23, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Thanksgiving break

## November 24, 2017 (Sprint 6)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Thanksgiving break

## November 27, 2017 (Sprint 7)

**Daily Scrum Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:00 PM

End time: 9:20 PM

Alberto Camacho:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Guillermo Matos:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Pablo Alcocer:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Shahinaz Elmahmoudi:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?