**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 4:00 PM

End time: 4:15 PM

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

## Sprint 1

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi

Start time: 4:00 PM

End time: 4:15 PM

After discussion, the velocity of the team were estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #682 Research Implementation
* User Story #683 Install Mobile-Judge-9.0 Into WorkStations

The team members indicated their willingness to work on the following user stories.

* Alberto Camacho and Guillermo Matos
* User Story #682 Research Implementation
* User Story #683 Install Mobile-Judge-9.0 Into WorkStations

## 

## 

## Sprint 2

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team were estimated to be 22.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #682 Research Implementation
* User Story #683 Install Mobile-Judge-9.0 Into WorkStations
* User Story #684 Mobile UI Debugging for iPad
* User Story #685 Research D3 for Data Visualization
* User Story #686 Research the Email System
* User Story #687 Research Student implementation for Views
* User Story #688 Fix Redirect Errors on Mobile for Forgot Password/Registration

The team members indicated their willingness to work on the following user stories.

* Alberto Camacho, Guillermo Matos, Pablo Alcocer, Shahinaz Elmahmoudi
* User Story #682 Research Implementation
* User Story #683 Install Mobile-Judge-9.0 Into WorkStations
* Alberto Camacho
* User Story #688 Fix Redirect Errors on Mobile for Forgot Password/Registration
* User Story #684 Mobile UI Debugging for iPad
* Guillermo Matos
* User Story #686 Research the Email System
* Pablo Alcocer
* User Story #685 Research D3 for Data Visualization
* Shahinaz Elmahmoudi
* User Story #687 Research Student implementation for Views

## Sprint 3

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 36.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #692 Correcting Mobile UI Compatibility Issues for Judges
* User Story #693 Judge View by Students
* User Story #694 Redirect Accepted Invites
* User Story #695 Create a New User Type
* User Story #697 Settings Tab In Mobile
* User Story #698 Create Live Stats Page

The team members indicated their willingness to work on the following user stories.

* Alberto Camacho
* User Story #692 Correcting Mobile UI Compatibility Issues for Judges
* User Story #697 Settings Tab In Mobile
* Guillermo Matos
* User Story #694 Redirect Accepted Invites
* User Story #695 Create a New User Type
* Pablo Alcocer
* User Story #698 Create Live Stats Page
* Shahinaz Elmahmoudi
* User Story #693 Judge View by Students

## Sprint 3

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 36.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #692 Correcting Mobile UI Compatibility Issues for Judges
* User Story #693 Judge View by Students
* User Story #694 Redirect Accepted Invites
* User Story #695 Create a New User Type
* User Story #697 Settings Tab In Mobile
* User Story #698 Create Live Stats Page

The team members indicated their willingness to work on the following user stories.

* Alberto Camacho
* User Story #692 Correcting Mobile UI Compatibility Issues for Judges
* User Story #697 Settings Tab In Mobile
* Guillermo Matos
* User Story #694 Redirect Accepted Invites
* User Story #695 Create a New User Type
* Pablo Alcocer
* User Story #698 Create Live Stats Page
* Shahinaz Elmahmoudi
* User Story #693 Judge View by Students

## Sprint 4

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 56.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #700 Create Live Graphs for Admins
* User Story #701 Create Live Graphs for Students
* User Story #702 Fix Stop Light Issues
* User Story #703 Change Terms on Mobile Settings
* User Story #704 Create Terms on Mobile Settings
* User Story #705 Delete Terms on Mobile Settings
* User Story #706 Add Questions Mobile Settings
* User Story #707 Edit Questions Mobile Settings
* User Story #708 Delete Questions Mobile Settings
* User Story #709 Unregistered Judge Users
* User Story #710 Unregistered Judge Tab View

The team members indicated their willingness to work on the following user stories.

* Alberto Camacho
* User Story #703 Change Terms on Mobile Settings
* User Story #704 Create Terms on Mobile Settings
* User Story #705 Delete Terms on Mobile Settings
* User Story #706 Add Questions Mobile Settings
* User Story #707 Edit Questions Mobile Settings
* User Story #708 Delete Questions Mobile Settings
* Guillermo Matos
* User Story #709 Unregistered Judge Users
* User Story #710 Unregistered Judge Tab View
* Pablo Alcocer
* User Story #700 Create Live Graphs for Admins
* User Story #701 Create Live Graphs for Students
* Shahinaz Elmahmoudi
* User Story #702 Fix Stop Light Issues

## Sprint 5

**Sprint Planning Meeting Minutes:**

Attendees: Alberto Camacho, Guillermo Matos, Masoud Sadjadi, Pablo Alcocer, Shahinaz Elmahmoudi

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 32.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #696 New registration process
* User Story #711 Test and Fix defects for Admin Settings Page
* User Story #713 Support Multiple Classes per Semester
* User Story #714 STATS - Average grade per question for all students (Admin View)
* User Story #722 STATS - Average grade per project (Admin View)

The team members indicated their willingness to work on the following user stories.

Alberto Camacho

* User Story #711 Test and Fix defects for Admin Settings Page

Guillermo Matos

* User Story #696 New registration process

Pablo Alcocer

* User Story #714 STATS - Average grade per question for all students (Admin View)
* User Story #722 Average grade per project (Admin View)

Shahinaz Elmahmoudi

* User Story #713 Support Multiple Classes Per Semester